Personalized Learning Platform (AdaptIQ)

Feasibility Study Document

Group Members:

1. Sai Madhuri Bodapati (2023BCS-058)

2. Mohammad Ali Haider (2023BCS-077)

3. Musfiraa Arif (2023BCS-078)

TABLE OF CONTENTS:

- Introduction

1.1 Overview of the Project

1.2 Objectives of the Project

1.3 The Need for the Project

1.4 Overview of Existing Systems and Technologies

1.5 Scope of the Project

1.6 Deliverables

- Feasibility Study

2.1 Financial Feasibility

2.2 Technical Feasibility

2.3 Resource and Time Feasibility

2.4 Risk Feasibility

2.5 Social/Legal Feasibility

- Considerations

- References

1. Introduction:

1.1 Overview of the Project

AdaptIQ is a web-based ecosystem that enhances learning, practicing, and mastering any skill. It provides roadmaps, interactive resources such as notes, and collaborative mentorship. It integrates AI-driven personalization, gamification of the learning experience, and a community-driven support system to help anyone’s learning needs.

AdaptIQ offers an interface to multiple stakeholders: learners (students, professionals), educators/mentors (teachers, professors, industry experts), content creators (video creators, course designers), and administrators. It has a quiz system that will test your skills by learning on how you need to perform in certain areas, a streak and badge system to make it motivating to learn, verified certificates so that you can show off your learning and use it to boost your resume.

1.2 Objectives of the Project

The objectives of this project are to:

- Make AI-generated roadmaps tailored to one’s goals, skill level, estimated time to complete, etc.

- Automate creation of quizzes with adaptive difficulty, gamified grading (XP, badges), and provide instant feedback.

- Provide a central hub for keeping organized learning resources, including videos (YouTube, Vimeo), user-generated notes, and mentor-approved study materials.

- Facilitate direct interaction between learners and mentors through in-app messaging, video calls, and community forums.

- Enable hybrid assignment submissions, supporting files (e.g., essays, projects) and automated grading for MCQs, with keyword-based AI evaluation for open-ended responses.

- Progress tracking and analytics to visualize performance (e.g., graphs, leaderboards, milestone completion rates).

- Provide collaborative learning through gamified challenges, study groups, and one-to-one knowledge sharing.

- Ensure cross-platform accessibility with responsive web and mobile interfaces (Android/IOS), offline resource access, and multilingual support.

- Provide actionable insights for educators and content creators, including resource usage statistics, learner feedback, and roadmap effectiveness reports.

1.3 The Need for the Project

The need for a personalized and adaptive learning platform like AdaptIQ has risen from the growing recognition that the traditional education system fails to capture and serve the diverse learner’s needs. There are a multitude of students who learn in different ways and at different speeds and come from different backgrounds, yet the conventional teaching method delivers identical content to all, leaving many to struggle and others unchallenged.

AdaptIQ addresses these fundamental disconnects by identifying one’s learning patterns and preferences, then making a personalized educational road map accordingly. This personalization helps maintain optimal engagement by ensuring that the material is appropriately challenging without being overwhelming, keeping students in their ideal learning zone. Furthermore, AdaptIQ gives instructors a clear view of where students are struggling and what gaps they have in their learning, allowing them to interact and help the students more efficiently.

i) AdaptIQ solves these issues by:

- Personalized roadmap creation to align with learner goals, skills, time to completion, etc.

- Central hub for accessing videos (YouTube, Vimeo), user/mentor made notes, and mentor provided resources.

- Giving students a chance to interact with educators, industry experts, and peers via integrated communication tools.

- Enhancing engagement with gamified quizzes (XP, badges, leaderboards) and interactive challenges, and immediate feedback.

ii) Providing actionable analytics for learners, mentors, and creators, including:

- Individual skill (e.g., progress graphs, time spent per topic).

- Mentor effectiveness (response time, session ratings).

- Content performance insights (most-used videos, quiz completion rates).

- Engagement analytics (daily active users, challenge participation).

1.4 Overview of existing systems and Technologies

i) Structured Course Platforms (Coursera, Udemy, Khan Academy, edX):

Coursera, Udemy, Khan Academy, and edX provide structured courses with video lectures, quizzes, and certificates. They often partner with universities or industry experts to deliver professional content. They include basic progress tracking, such as completion percentages and quiz scores. BUT these platforms enforce a rigid, and static syllabus that does not adapt to individuals’ learning paces, goals, or prior knowledge. They also lack real-time mentorship or tools to measure skill mastery. Unlike these platforms, AdaptIQ provides dynamic roadmaps, integrates direct mentorship, and provides analytics focused on skill growth rather than the boring completion metric.

ii) Content Repositories (YouTube, Vimeo, Skillshare):

YouTube, Skillshare, and Vimeo offer a vast variety of user-generated tutorials and workshops, offering low-cost or even free access to topics like coding or any creative works. But learners must manually search and make a sequence to learn and gather knowledge from these resources, as these platforms lack personalization, automating roadmap creation, progress tracking, or interactive assignments. UNLIKE YouTube, Vimeo, and Skillshare, AdaptIQ automates resource clubbing, video suggestions, roadmap creation, and personalized assignment creation while tracking skill progression and engagement.

iii) Gamified Niche Platforms (Duolingo, Quizlet):

Duolingo and Quizlet use gamification strategies such as XP, streaks, and leaderboards to engage users in specific skills like language learning or flashcards. BUT these focus mainly on a few isolated skills, superficial rewards for completion, and absence of mentorship. UNLIKE these, AdaptIQ combines several universal skill integrations, such as coding, soft skills, academics, etc. It also incorporates gamification and on-demand expert guidance.

iv) Learning Management Systems (LMS) (Moodle, Canvas):

Moodle and Canvas are institutional tools for managing courses, assignments, and grades. They have basic quizzes and basic analytics. BUT they prioritize formal education over self-directed learning, lack AI-driven personalization and roadmap creation, and have very few engagement features. UNLIKE these, AdaptIQ is built for self-directed learning, has personalized roadmaps, gamified learning for engagement, and community-driven mentorship.

Main Technologies Associated with AdaptIQ:

- Frontend: React.js or Angular

- Backend: Node.js or Django

- Database: MongoDB (NoSQL) or PostgreSQL (SQL)

- AI/ML Tools: TensorFlow or PyTorch

- Video Integration: YouTube API and Vimeo SDK

- Real-Time Communication: WebRTC and Socket.io

- Analytics & Visualization: Tableau, D3.js, or Chart.js

- Cloud Infrastructure: AWS or Google

- Design & Prototyping: Figma, Adobe XD, Miro

- Security: OAuth 2.0, SSL/TLS encryption

1.5 Scope of the Project

i) Main Actors of the System:

- Learners (Students, Professionals, Lifelong Learners)

- Mentors/Educators (Teachers, Professors, Industry Experts)

- Content Creators (Video Creators, Course Designers)

- Administrators (Platform Managers, Moderators)

ii) Main Use Cases Associated:

1. Learners

- Enrol in skill-specific learning roadmaps (AI-generated or mentor-curated).

- Complete interactive quizzes with gamified grading (XP, badges, leaderboards).

- Submit assignments (e.g., essays, coding projects) for AI or mentor evaluation.

- Access integrated multimedia resources (videos, notes) and track progress via dashboards.

- Interact with mentors via live chat, video calls, or forums for doubt resolution.

- View personalized analytics (skill mastery trends, weak areas, achievement badges).

2. Mentors/Educators

- Create and customize learning roadmaps by curating videos, quizzes, and assignments.

- Host live Q&A sessions, workshops, or mentorship meetings via video calls.

- Grade open-ended assignments using AI-assisted keyword analysis or manual feedback.

- Monitor learner progress through dashboards (engagement metrics, quiz performance).

- Earn ratings and reviews based on mentorship effectiveness.

3. Content Creators

- Submit videos (e.g., YouTube tutorials) or notes for inclusion in skill roadmaps.

- Track content usage analytics (views, completion rates, learner feedback).

- Collaborate with mentors to align content with roadmap objectives.

4. Administrators

- Moderate user-generated content (videos, notes, quizzes) for quality and safety.

- Manage user roles (e.g., approving mentors, banning malicious accounts).

- Analyse platform-wide metrics (active users, popular skills, revenue reports).

- Update AI models for roadmap generation, keyword grading, and recommendations.

1.6 Deliverables

A web-based software system contains a centralized cloud database and role-specific interface for learners, mentors, content creators, and administrators. Personalized AI-generated roadmaps, gamified quizzes, mentorship tools, progress monitoring system with dashboard. Hub for maintaining video lectures, notes and resources. Adaptive content recommendation, dedicated portal for sharing notes and resources by mentors or content creators. Real-time communication platform for interactive sessions with mentors and industry experts. Secure data handling, and cross-platform accessibility.

2. Feasibility Study

2.1 Financial Feasibility

AdaptIQ will be a web-based application which means it will have some cost for hosting and running the system. Since the platform will include video, quizzes and other learning materials, it will need a good amount of storage and bandwidth.

At the initial stage, the platform will offer free features to attract a wide audience. These will include personalized learning roadmaps with videos, quizzes and milestones, as well as a basic progress tracking and access to community forums for one-to-one discussions and mentorship. These free features provide significant value to users, making the platform accessible to students, professionals, and lifelong learners without any financial burden.

For users who want to take their learning to the next level, AdaptIQ offers paid features. These include certification for completing skill roadmaps, detailed analytics to track progress and weak areas, priority mentorship sessions with top-rated experts, and access to exclusive content like premium videos and quizzes. Additionally, paid users can unlock gamification rewards, such as exclusive badges and leaderboards, to make learning more engaging.

AdaptIQ will generate revenue through subscription fees for premium features, commissions from mentorship sessions, and revenue-sharing with content creators whose videos or notes are used in paid roadmaps. This ensures a steady income stream to cover development, hosting, and maintenance costs.

By offering free features that provide real value and paid features that are worth the cost, AdaptIQ ensures financial feasibility.

2.2 Technical Feasibility

AdaptIQ is a complete web-based application with AI integration. The main technologies and tools that are associated with AdaptIQ include:

- Frontend Technologies: HTML5, CSS3, JavaScript, React.js

- Backend Technologies: Node.js, Python (for AI components)

- Database: MongoDB/PostgreSQL for scalable data management

- AI/ML Frameworks: TensorFlow/PyTorch for adaptive learning algorithms, HuggingFace for pretrained models

- Cloud Infrastructure: AWS/Azure for scalable hosting and AI processing

- DevOps Tools: Docker, Jenkins, GitHub Actions

- Development Environment: Visual Studio Code, Jupyter Notebooks

- Diagramming Tools: Draw.io, Figma, Lucidchart

Most of these technologies are open-source or have free tiers available, and the technical skills required are manageable. The time limitations of product development align with the implementation capabilities of these technologies.

Initially the website will be hosted in a free web hosting space, but for later implementations it will be hosted in a paid web hosting space with sufficient bandwidth. Since the core functionality revolves around text-based interactions, roadmaps, and analytics rather than heavy multimedia streaming, the bandwidth requirements are moderate.

From these considerations, the project AdaptIQ is technically feasible with the proposed technology stack and development approach.

2.3 Resource and Time Feasibility

Resources that are required for the AdaptIQ project include:

- Programming devices (Laptops/workstations)

- Cloud hosting space (with scalable options)

- AI computation resources (for adaptive learning algorithms)

- Programming tools (mostly freely available)

- Development team (web developers, AI specialists, UI/UX designers)

- Testing devices (for responsive design verification)

- Project management and collaboration tools (Git and GitHub)

The specialized AI components will require dedicated expertise, but the core web development widely uses available technologies and skills.

It’s clear that the project AdaptIQ has the required resource feasibility.

2.4 Risk Feasibility

1. Technical Risks

- AI Accuracy & Adaptability: The AI-driven roadmap and adaptive quizzes may not work as expected, leading to inaccurate learning paths.

- Scalability Issues: The system must be able to accommodate growing user numbers; if poorly optimized, performance may deteriorate.

- Integration Challenges: There may be rate compatibility problems when using third-party APIs (YouTube, Vimeo).

2. Security and Privacy Risks

- User Data Protection: When the platform collects learning data, it must adhere to GDPR, FERPA, DPDP and other data privacy laws.

- Cybersecurity risks include the potential for unlawful access, hacking attempts, and data dumps.

- Inappropriate Content & Misuse: If the community-driven mentorship and forums are not sufficiently regulated, users may run across spam, harassment, or misleading material.

3. Financial Risks

- Sustainability and Revenue approach: The original free access approach may lead to financial instability if premium services don't draw in enough people.

- Costs of Maintenance: Continuous improvements and AI-powered personalization necessitate ongoing expenditures in cloud infrastructure, security, and bug repairs.

4. Operational Risk

- User Adoption and Engagement: Retention rates may decline if learning recommendations and gamification fail to sufficiently engage users.

- Legal Compliance Issues: Violations of data protection regulations or licensing agreements (APIs, AI tools) could lead to legal action.

- Heavy reliance on automation and AI: If AI-based features do not work as intended, users might stop trusting the system, which would make it less credible.

2.5 Social & Legal Feasibility

AdaptIQ primarily uses open-source and freely available development tools that are properly licensed. The AI algorithms will be built using open-source frameworks such as TensorFlow or PyTorch, in accordance with their respective licenses. Third Party integrations will follow their API terms of service. AdaptIQ prioritizes user data privacy because the technology captures learning patterns and educational progress information. Legal compliance will be ensured by the implementation of clear privacy policies and consent methods.

As AdaptIQ offers tailored learning paths and assessment, it will also include disclaimers dating that its roadmaps and evaluations are intended to improve formal education rather than replace accredited programs. Certificates will be issued in accordance with relevant educational verification criteria to ensure legitimacy. The gamification aspects will be tailored to encourage healthy engagement while avoiding addictive behaviours that could harm student wellbeing.

Moderation tools will be built into the social features (messaging, forums) to avoid misuse. Because this technology eliminates the need to build manual learning paths and offers automated evaluation with thorough analytics, it will have a tremendous impact on society, including educational institutions and individual learners aiming to enhance their skills.

3.Considerations

i) Performance:

AdaptIQ’s core operation requires minimal bandwidth. However, AI features and video call functionalities may require additional resources. Cloud-base hosting with auto-scaling features will keep performance stable as the number of users grows. A combination of MongoDB and PostgreSQL will give the flexibility and speed required by adaptive learning techniques. Response time for core functionality will be less than 3 seconds, with AI recommendations processed within 5 seconds.

ii) Security:

- User Authentication: Multi-factor authentication and role-based access control

- Data Protection: Encryption of critical user information and learning patterns

- Privacy measures: Compliance with educational data regulations.

- Activity logs: Complete audit records of system actions for security monitoring.

- API security: Secure token-based authentication for third-party integrations

iii) Usability and ease of use:

The interface will be easy to use and follow accessibility standards. Interactive tutorials will be added to help new users. The system will run smoothly on different devices, ensuring the experience is the same everywhere. Localization support will enable the use of different languages.

iv) Capacity and scalability:

The design will allow horizontal scaling to handle more users. The database will be set up to quickly find personalized learning paths. Cloud infrastructure will support dynamic resource allocation when demand is high.

v) Availability:

The system aims to be working 99.5% of the time, with some scheduled times for maintenance. Backup systems and failover mechanisms will reduce interruptions.

vi) Maintainability:

AdaptIQ will be developed using microservices architecture to separate components and improve maintainability. Detailed API documentation will help with integration and modification.  Automated testing with high coverage will help keep the system stable through updates. Continuous integration/continuous deployment pipelines will make the release process quicker and easier.

4. References

https://www.learnworlds.com/online-learning-platforms/
https://www.coursera.org/
https://www.udemy.com/
https://www.khanacademy.org/
https://www.duolingo.com/
https://quizlet.com/in
https://moodle.org/
https://www.instructure.com/en-au/canvas
https://www.edx.org/
https://www.fullestop.com/blog/navigating-the-elearning-landscape-in-india
https://www.quora.com/What-is-your-biggest-problem-with-e-learning-platforms
https://gdpr-info.eu/
https://www.meity.gov.in/static/uploads/2024/06/2bf1f0e9f04e6fb4f8fef35e82c42aa5.pdf